Agile Planning for Cab Booking System

A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a large feature or module of the project that cannot be completed in a single sprint. It is divided into smaller tasks called User Stories.

A User Story is a small task that represents a specific functionality in the project. It is part of an Epic.

A Story Point is a number used to estimate the effort required to complete a user story. It is usually based on the Fibonacci sequence (1, 2, 3, 5).

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

User Registration & Driver Setup (Epic 1)

- User Registration (USN1) – 2

- User Login Authentication (USN2) – 1

- Driver Registration (USN3) – 3

Location & Cab Search (Epic 2)

- Detect User Location using GPS (USN4) – 3

- Find Nearby Available Cabs (USN5) – 3

Total Story Points in Sprint 1
= 2 + 1 + 3 + 3 + 3
= 12

Sprint 2

Cab Booking System (Epic 3)

- Book Ride Request (USN6) – 2

- Driver Accept / Reject Ride (USN7) – 2

- Ride Status Tracking (USN8) – 2

- GPS Navigation for Driver (USN9) – 4

Payment System (Epic 4)

- Online Payment Integration (USN10) – 5

Review & Rating System (Epic 5)

- Driver Rating and Feedback (USN11) – 5

Total Story Points in Sprint 2
= 2 + 2 + 2 + 4 + 5 + 5
= 20

Total Story Points

Sprint 1 = 12
Sprint 2 = 20

Total Story Points = 12 + 20 = 32

Number of Sprints = 2

Velocity

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 32 / 2

Velocity = 16 Story Points per Sprint

Final Result:
Your team's velocity is 16 Story Points per Sprint.