Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 08 March 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Cab Booking |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register in the cab booking application using my name, email and password. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation message after successful registration. | 1 | High |  |
| Sprint-2 | Login System | USN-3 | As a user, I can log into the application using email and password. | 2 | High |  |
| Sprint-1 | Driver Registration | USN-4 | As a driver, I can register in the system to provide cab services. | 3 | Medium |  |
| Sprint-1 | Location Services | USN-5 | As a user, I can detect my current location using GPS | 3 | High |  |
| Sprint-2 | Dashboard |  |  |  |  |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  |  |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  |  |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Total Story Points = 11 + 15 = 26

Number of Sprints = 2

Velocity = Total Story Points Completed ÷ Number of Sprints

Velocity = 26 / 2

Velocity = 13 Story Points per Sprint

Average velocity per day (for 6-day sprint):

Average Velocity = 13 / 6 ≈ 2.1 story points per day

Burndown Chart:

A Burndown Chart shows the amount of work remaining versus time during a sprint. It helps the team track progress and determine whether the project is on schedule.

In the Cab Booking System project, the burndown chart tracks how many story points remain to be completed each day during the sprint. As the team completes tasks such as user registration, cab booking, ride tracking, and payment integration, the remaining work decreases until it reaches zero by the end of the sprint.

This helps the team monitor productivity and ensure that the project is completed within the planned sprint duration.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management
https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software
https://www.atlassian.com/agile/tutorials/epics
https://www.atlassian.com/agile/tutorials/sprints
https://www.atlassian.com/agile/project-management/estimation
https://www.atlassian.com/agile/tutorials/burndown-charts